# PROGRESS.md

# Project Progress

This file is the live operational record for the project.

It tells a human or autonomous agent:

- What the project is currently trying to achieve.

- What has already been completed.

- What work is authorized next.

- What is blocked.

- What decisions are already settled.

- Where the previous worker stopped.

Update this file after every meaningful work session.

## 1. Current Status

Project phase: Initial setup

Current milestone: Establish a verified working baseline

Overall status: Ready for autonomous project inspection

Current baton holder: Agent

Last updated: YYYY-MM-DD

## 2. Immediate Objective

Inspect the repository, establish the real project state, run the available validation commands, and continue the highest-priority unblocked work.

The agent should first determine:

- What the project currently does.

- Whether the documented setup works.

- Which tests and checks are available.

- Whether there are existing failures.

- Which roadmap item should be completed next.

Do not begin a major redesign during this initial pass.

## 3. Current Authorized Work

The agent is authorized to:

- Inspect the full repository.

- Read all project documentation.

- Run repository-local setup and validation.

- Create or repair a repository-local development environment.

- Fix clear defects.

- Add or improve tests.

- Improve incomplete documentation.

- Complete the highest-priority unblocked roadmap item.

- Create a dedicated Git branch.

- Make small, coherent commits.

- Push the dedicated branch when authentication already works.

- Update this file with verified results.

The agent must follow AGENTS.md and FIRE_AWAY.md.

## 4. Definition of Done for the Current Milestone

The current milestone is complete when:

- The repository structure has been inspected.

- Applicable project instructions have been read.

- The intended setup process is understood.

- The project can be installed or initialized as far as the VM permits.

- Existing tests and validation commands have been identified.

- Baseline validation has been run.

- Pre-existing failures have been separated from newly introduced failures.

- At least one coherent high-priority work item has been completed, unless genuinely blocked.

- Relevant tests pass.

- Documentation reflects the actual current state.

- The work is committed on a dedicated branch.

- Remaining blockers and risks are recorded below.

## 5. Next Actions

Work through these items in order unless repository evidence establishes a better sequence.

### P-001 — Repository preflight

Status: Ready

Goal: Establish a trustworthy baseline before implementation.

Required actions:

- Read README.md.

- Read AGENTS.md.

- Read FIRE_AWAY.md.

- Inspect any roadmap, architecture, specification, or decision documents.

- Run git status --short --branch.

- Run git log --oneline --decorate -n 15.

- Inspect the dependency and build configuration.

- Identify setup, test, lint, type-check, and build commands.

- Preserve existing uncommitted changes.

Completion evidence:

- Baseline commands recorded in the work log.

- Existing failures documented.

- Current branch and working-tree state documented.

### P-002 — Development environment verification

Status: Not started

Depends on: P-001

Goal: Verify that the project can be developed inside the VM.

Required actions:

- Use the project’s existing environment mechanism where available.

- Prefer a repository-local environment.

- Install only required dependencies.

- Do not install speculative tools.

- Run the smallest meaningful project command.

- Record any VM-local system package installation.

Completion evidence:

- Environment setup command documented.

- Application, library, or build system starts successfully, or the exact blocker is recorded.

### P-003 — Baseline validation

Status: Not started

Depends on: P-002

Goal: Determine the project’s real starting condition.

Required actions:

- Run focused tests.

- Run the full practical test suite.

- Run linting, formatting checks, type checking, and builds where available.

- Distinguish pre-existing failures from environment failures.

- Do not suppress or ignore failures.

Completion evidence:

- Validation commands and outcomes recorded.

- Known baseline failures listed under Known Issues.

### P-004 — First implementation unit

Status: Not started

Depends on: P-003

Goal: Complete the highest-priority unblocked project task.

Required actions:

- Select work from the roadmap, issue tracker, TODO list, or repository evidence.

- Implement one coherent vertical slice.

- Add or update tests.

- Run focused and broader validation.

- Update documentation.

- Commit the completed unit.

Completion evidence:

- Functional change implemented.

- Relevant tests pass.

- Commit hash recorded.

- Remaining work clearly separated.

## 6. Backlog

These items are not automatically authorized ahead of current milestone work unless they become necessary dependencies.

### B-001 — Improve onboarding

Document a clean first-run workflow for a new VM or developer.

Status: Backlog

### B-002 — Strengthen automated validation

Add or improve:

- Unit tests.

- Integration tests.

- Static analysis.

- Type checking.

- Formatting verification.

- CI configuration.

Status: Backlog

### B-003 — Repository cleanup

Review:

- Obsolete files.

- Generated artifacts.

- Duplicate documentation.

- Dead code.

- Missing .gitignore entries.

- Inconsistent naming.

Do not delete uncertain files without strong repository evidence.

Status: Backlog

### B-004 — Security and secret hygiene

Review:

- Accidentally tracked credentials.

- Unsafe defaults.

- Excessive permissions.

- Exposed development services.

- Sensitive logging.

- Dependency risks.

Do not rotate or invalidate credentials autonomously.

Status: Backlog

## 7. Locked Decisions

These decisions should not be revisited unless the human owner explicitly changes them.

### D-001 — VM isolation

All autonomous work occurs inside the dedicated VM.

The agent must not modify:

- The physical host.

- Hypervisor configuration.

- Other VMs.

- Host firewall rules.

- Host SSH configuration.

- Host storage.

Status: Locked

### D-002 — Autonomous execution

The agent should proceed without routine confirmation.

It should stop only when a genuine WAITING_FOR_HUMAN condition defined in FIRE_AWAY.md is reached.

Status: Locked

### D-003 — Git safety

The agent must:

- Preserve unknown existing work.

- Use a dedicated branch.

- Avoid force-pushes.

- Avoid destructive resets.

- Avoid rewriting shared history.

- Avoid automatic merging into the default branch.

Status: Locked

### D-004 — Verification before completion

Work cannot be marked complete merely because code was written.

Relevant tests and checks must be run, and skipped verification must be explicitly documented.

Status: Locked

## 8. Open Questions

Only place questions here when they materially prevent implementation or could cause a difficult-to-reverse outcome.

No open questions are currently recorded.

Use this format for new entries:

### Q-XXX — Question title

Question:
Precise question requiring a human decision.

Why it matters:
What materially different outcomes depend on the answer.

Safe work that can continue:
Work that remains possible without the answer.

Status: Open

Owner: Human

## 9. Blockers

No active blockers are currently recorded.

Use this format for new blockers:

### BLK-XXX — Blocker title

Blocked work:
The exact task that cannot proceed.

Cause:
The technical, access, policy, or decision dependency.

Attempts made:
Commands and alternative approaches already tried.

Required human action:
The smallest specific action needed.

Status: Active

## 10. Known Issues

No verified baseline issues have been recorded yet.

Do not add speculative issues. Record only observed behavior.

Use this format:

### KI-XXX — Issue title

Observed behavior:
What actually happened.

Expected behavior:
What should happen.

Reproduction:
Exact command or sequence.

Impact:
Low, medium, high, or critical.

Status: Open

## 11. Work Log

Add the newest entry at the top.

### YYYY-MM-DD — Initial project handoff

Worker: Human

Summary:

- Added autonomous execution instructions.

- Established VM isolation boundaries.

- Created the initial project progress structure.

- Authorized repository preflight.

Validation:

- Not yet run.

Git state:

- Not yet recorded.

Next action:

- Begin P-001 repository preflight.

## 12. Current Handoff

Baton holder: Agent

Resume from: P-001

Read first:

- README.md

- AGENTS.md

- FIRE_AWAY.md

- This file

- Any architecture, roadmap, and specification files

Do not:

- Ask for routine permission.

- Rewrite project architecture during preflight.

- Discard unknown working-tree changes.

- Claim completion before validation.

Expected next result:

A verified baseline, an updated work log, and either:

- A completed first implementation unit; or

- A precise WAITING_FOR_HUMAN report.